## Slide 1: SEM1 - 2.02 A - Operations
PE - Utilize project-management skills to improve workflow and minimize costs.
PI - Develop a Project Plan

## Slide 2: Different ways to plan a project
Project Planning Explained Simply
http://www.youtube.com/watch?v=9LSnINglkQA&NR=1&feature=endscreen
Technology-Software: Use software instead of excel, etc.
http://www.youtube.com/user/projectmanagervideos?v=qELyWijpJRE
Sticky Notes: Good activity, show video and then students prepare plan
http://www.youtube.com/watch?v=80c-LRRJ0W8
Project Overview:
http://www.youtube.com/watch?v=61VgkKz8mBU

## Slide 3: What is a Project Plan?
Project is a unique task with a beginning and an end
Project plan is a specific plan for accomplishing a project’s objectives
  The plan may be custom for each unique project.
A road map to bridge the gap between concept and reality – you can mentally walk through your project from start to finish

## Slide 4: Who does Project Planning?
Project Manager
  Creates the plan.
  Responsible for the project’s completion.
  May involve stakeholders and participants.
Stakeholders
  Benefit from successful project completion
  The Project Manager should know why these people care and what they want to prepare properly – you must engage & understand them!
Participants
  Role in the project as authority figures, team members, experts, consultants, or support services personnel – you must also involve all of these people as they all have helpful information

## Slide 5: Explain the importance of project planning
Gives direction for making decisions
Identifies and offers solutions to changes or problems
It helps you to achieve your objectives by telling everyone involved what/how/when/where you wish to accomplish your project plan – define your project exactly
Coordinates the different parts of the project
Motivates and keeps project moving forward & on track
Helps deal with uncertainty – answers questions; the ability to be pro-active

## Slide 6: Describe uses of project plans
Project plans are useful in planning:
  Sporting events
  Concerts
  Movie Filming
  Television Show
  Camps
  Product Promotion
  Advertising a product or service
  Marketing a product or service
  School Assignments

## Slide 7: Identify Factors Affecting Project Planning
• The project’s objectives may change
• The information available may be wrong
• Past success
• Personal insight and experience
Change is inevitable – prepare for it!

## Slide 8: Describe components of project plans
Project overview - The reason for the project.
  Precisely define so that objectives can be achieved.
Objectives - What will the project achieve?
  What are the goals?
List of Materials – What will I need to complete the plan?
  Money, human resources, tools, equipment.
Risks – What are the risks associated with the project?
  How will the risks be addressed?
Timeline - A schedule of how the project will proceed.
Organization – Who is in charge and responsible for each step?
Cost Estimates - How much money will each task need?
  These will be estimates only.
  Can be revised as work is completed.

## Slide 9: Need for flexibility in project planning
Plans are not set in stone, so anticipate that the plan may change due to challenges or to overcome any type of obstacles
Changes may affect other parts of the plan so you must have contingency plans in place
Monitor your project consistently (think ahead) so the quality of your project does not suffer

## Slide 10: Describe project-planning tools
Tools include:
  Computer Software/Charts and Graphs
    Used for organization & responsibility of tasks, personnel, and how to monitor & keep it on time
    Able to locate information quickly & efficiently
    Contingency plan help to develop quick and complete revised project plans
    Visually “see” the projects progress and monitor
    Track progress and determine any overlap
    in time or resources

## Slide 11: Procedures for developing a project plan
What are the objectives or goals and time periods
What is the project – be precise
  Time
  Cost
  Outcome
Can the project be completed
  In the time frame allocated
  Within the cost range predicted
  Reach the quality range forecasted

## Slide 12: Procedures for developing a project plan
Needs/items to complete the project
  Materials
  Human resources
  Money
  Schedule
  Spending plan

## Slide 13: SEM1 2.02 Activity
Students get into groups of 5 around their poster paper.
Students should have two types of sticky notes
Students select a project to complete
  Think new products
Students place sticky notes on paper that denote elements required to complete the project
Students select a heading that elements fall into
Students arrange all sticky notes under headings to show all elements required to create a plan for the project
Present their project

## Slide 14: New Products for sticky notes
Roller Blades that can fly
Parka jacket with built in warmer for you and cooler for your food
Tailgate BBQ grill with swivel ball hitch for traveling and a satellite hook up for TV
Wrist band player that responds to hymning
Video game console that plays any platform game and also allows you to play virtual games on another planet
Baseball bat that provides a hologram about what you did right or wrong with you hitting
Running shoes that have a built-in devise telling you how far you have traveled, calories burned and a projector to show cars where you are